# SubmitStream — Business Requirements Document

Reverse-engineered from the delivered codebase

Prepared by: L. Jain, Corcentric

10 August 2026

Table of Contents

Document Control	4

Purpose of this document	4

How to read this document	4

Methodology and limitations	5

1. Executive Summary	5

1.1 What the product is	5

1.2 The business problem it solves	5

1.3 Core capability at a glance	6

1.4 Key findings for the business	6

1.5 Recommended next steps	7

2. Business Context	7

2.1 The trading relationship	7

2.2 Why the problem exists	8

2.3 Business drivers	8

2.4 Goals and success measures	8

3. Scope	9

3.1 In scope	9

3.2 Out of scope	9

3.3 Assumptions	10

3.4 Dependencies	10

4. Stakeholders and User Roles	11

4.1 Role model	11

4.2 Stakeholder register	12

4.3 Permission summary	12

5. Business Process Flows	13

5.1 Process overview	13

5.2 Intake — Channel A: Email	13

5.3 Intake — Channel B: Portal upload	14

5.4 Intake — Channel C: PromoStandards scheduled pull	14

5.5 Extraction	15

5.6 Confidence scoring	15

5.7 Customer and delivery-location resolution	16

5.8 Validation	17

5.9 Human review	17

5.10 Submission to Corcentric	17

5.11 Submission tracking and retry	18

5.12 Export	19

5.13 Data lifecycle and retention	19

6. Data Requirements	19

6.1 Core entities	19

6.2 Invoice data structure	21

6.3 Invoice lifecycle	21

6.4 Data classification and protection	22

6.5 Data quality rules	22

7. Integration Requirements	23

7.1 Integration landscape	23

7.2 Corcentric DMS submission	23

7.3 PromoStandards invoice pull	24

7.4 Email intake	24

7.5 Extraction providers	24

8. Functional Requirements	25

8.1 Supplier management	25

8.2 Community and integration configuration	26

8.3 PromoStandards configuration and ingestion	26

8.4 Email intake	27

8.5 Portal upload	28

8.6 Extraction	28

8.7 Customer and delivery-location resolution	29

8.8 Customer master data	29

8.9 Validation	30

8.10 Invoice review	31

8.11 Invoice queue	32

8.12 Corcentric submission	32

8.13 Export	33

8.14 User and access management	33

8.15 Terms of use	34

8.16 Administration console and settings	34

8.17 Audit and activity	35

8.18 Data retention	35

9. User Experience Requirements	36

10. Reporting and Data Export Requirements	37

11. Non-Functional Requirements	37

11.1 Security	37

11.2 Compliance and privacy	38

11.3 Performance and scalability	39

11.4 Availability and resilience	39

11.5 Maintainability and operability	40

12. Business Rules Catalogue	40

13. Constraints	43

14. Transition and Operational Requirements	44

15. Gaps, Risks and Open Questions	44

15.1 Risk register	45

15.2 Open questions for the business	48

15.3 Suggested prioritisation	49

16. Glossary	49

17. Appendices	50

Appendix A — Service interface inventory	50

Appendix B — Status reference	51

Appendix C — Validation rule reference	52

Appendix D — Confidence-scoring rubric	52

Appendix E — Coverage of the analysis	53

# Document Control

| Item | Detail |
| --- | --- |
| Document title | SubmitStream — Business Requirements Document |
| Version | 1.0 (Draft for review) |
| Date | 10 August 2026 |
| Author | L. Jain, Corcentric |
| Source | Reverse-engineered from the submitstream-main source repository |
| Classification | Internal — Sanitised. No credentials, customer PII, or trading-partner identifiers are reproduced in this document. |
| Status | Draft — requires business validation (see Section 15) |

## Purpose of this document

This Business Requirements Document (BRD) describes what the SubmitStream product does today, expressed as business requirements. It was produced by reading the delivered source code rather than by interviewing stakeholders. It therefore serves three purposes:

- Baseline. A written statement of the capability that currently exists, for teams who inherited the system without documentation.

- Validation instrument. Every requirement below is a statement of observed behaviour. Business owners should confirm each one is intended behaviour — several are almost certainly accidents of implementation rather than decisions.

- Change foundation. A stable reference against which future change requests, a formal SRS, or a re-platforming effort can be scoped.

## How to read this document

Requirements are numbered FR-nn (functional), NFR-nn (non-functional) and BR-nn (business rule). Each carries a Confidence marker describing the strength of the code evidence:

| Marker | Meaning |
| --- | --- |
| Confirmed | Directly and unambiguously implemented in code; behaviour is not in doubt. |
| Inferred | Strongly implied by code structure, comments, or database schema, but not fully traceable end-to-end. |
| Assumed | A reasonable reading of partial evidence. Must be confirmed with the business before being relied upon. |

Where the code contradicts itself, this document records the contradiction rather than picking a winner. Those cases are collected in Section 15.

## Methodology and limitations

The analysis covered the full repository: the Cloudflare Worker (API, email handler, OCR pipeline, integration clients, validators), the React portal (all pages and components), the shared type library, and all database migration files.

Three limitations materially affect confidence and should be understood before this document is used for planning:

- The database schema is not fully in the repository. The central tables — invoices, suppliers, user_profiles, and six others — have no CREATE TABLE statement anywhere in source control. Migration files only ever ALTER them. Their structure has been reconstructed from ALTER statements, security policies, TypeScript interfaces, and application queries. One migration file states in a comment that it was applied directly to the live database outside the migration system.

- The repository is a point-in-time snapshot. It reflects the state of the product as of the last commit and does not necessarily match what is running in production.

- No runtime observation was possible. Volumes, performance, error rates, and actual user behaviour are unknown. Non-functional requirements in Section 11 describe design intent visible in code, not measured service levels.

# 1. Executive Summary

## 1.1 What the product is

SubmitStream is a supplier invoice ingestion and submission platform. It accepts invoices from suppliers through three different channels, converts them into a single standard internal format, gives a human reviewer the chance to correct and approve them, and then transmits them electronically to the Corcentric DMS (Dealer Management System) web service on the supplier’s behalf.

In plain terms: suppliers who cannot or will not build a direct EDI connection to Corcentric can instead email a PDF invoice — or upload one, or expose a standards-based web service — and SubmitStream turns that into a compliant electronic submission.

## 1.2 The business problem it solves

Corcentric’s buying communities require suppliers to submit invoices electronically in a structured format. Many suppliers, particularly smaller ones, produce invoices only as PDFs from legacy ERP systems. The traditional options are for the supplier to fund an EDI integration project, or for Corcentric to re-key invoices manually. SubmitStream removes both by automating extraction and submission, with a human review step retained to control quality.

## 1.3 Core capability at a glance

| Capability | Summary |
| --- | --- |
| Three intake channels | Dedicated email address per supplier; drag-and-drop portal upload; scheduled pull from a supplier’s PromoStandards web service. |
| Automated extraction | A three-tier AI cascade extracts approximately 79 invoice data fields from PDF documents, falling back through progressively more capable (and more expensive) providers. |
| Confidence-based routing | Every extraction receives a 0–100 quality score. High-scoring invoices proceed automatically; anything below the threshold is routed to human review. |
| Automated customer resolution | The bill-to party on the invoice is matched against a customer master, first by exact supplier-specific code, then by fuzzy name similarity with an address tie-breaker. |
| Human review workspace | A side-by-side PDF-and-form screen where a reviewer corrects extracted values, with per-field confidence indicators and mandatory-field enforcement. |
| Rules-based validation | Corcentric mandatory-field rules, ISO currency and country validation, arithmetic consistency checks, and duplicate detection. Errors block submission; warnings do not. |
| Electronic submission | Generates the Corcentric DMS XML request, transmits it, interprets the response, and records the full request and response for audit. Supports preview and dry-run before live submission. |
| Multi-tenant administration | Self-service administration of suppliers, customers, delivery locations, communities, users, and system settings. |
| Compliance instrumentation | An immutable access audit log framed for SOC 2, and configurable data retention framed for GDPR. |

## 1.4 Key findings for the business

The product has matured from a tool into a platform. The earliest work was a PDF-OCR utility for a single supplier with values hard-coded in the source. The most recent work generalised intake so that structured-data connectors sit alongside OCR, and a code comment names the intended direction explicitly — further connectors such as accounting and ERP systems. The internal data model, the review screen, and the submission path were deliberately built to be connector-agnostic.

Onboarding friction is the dominant design theme. Configuration has moved steadily outward: hard-coded in source, then per-supplier database columns, then per-community, then per supplier-and-community pair, and finally to automated extraction of customer records from the invoices themselves. Each step reduces the engineering effort needed to bring a new supplier live.

Compliance was a founding constraint, not an afterthought. The two oldest migrations in the repository are audit logging and data retention — written before any business integration. This strongly suggests a compliance-sensitive enterprise buyer was in view from the start.

There are material control gaps that need business decisions. Integration credentials are stored unencrypted in ordinary database columns. Several database access policies are permissive enough that one supplier can read another supplier’s customer data. The data retention job appears to be non-functional due to a constraint conflict. Two of the five configured retention policies are declared but never enforced. These are set out in Section 15 with recommended actions.

Several deprecations are in flight simultaneously. At least three “old and new columns coexist” transitions are half-complete, and two contradictory models of the supplier-to-community relationship are live at the same time. This is normal mid-flight engineering, but it means the system currently has more configuration surface than it needs, and onboarding staff can set the same value in two places.

## 1.5 Recommended next steps

- Validate this document with the product owner. Sections 8, 12 and 15 in particular contain behaviour that may be unintended.

- Commission a security remediation workstream for the credential storage and data-access findings in Section 15 before onboarding further suppliers.

- Establish a reproducible database baseline before any further schema work, so that environments can be rebuilt from source control.

- Confirm the connector roadmap. The architecture is ready for additional structured-data connectors; whether that is a funded priority is a business decision.

# 2. Business Context

## 2.1 The trading relationship

Three parties are involved in every transaction the system handles.

The supplier sells goods or services and issues the invoice. The supplier is the source of documents entering the system and, in most configurations, is also a user of the portal.

The customer (also described in the system as the bill-to party or buyer) receives the goods and owes the money. Customers are held as master data so that invoices can be linked to a known, coded entity rather than to a free-text name.

The community is a Corcentric trading network or fleet programme. Communities matter operationally because Corcentric issues credentials and party codes at community level — the same supplier trading in two communities has two different vendor codes and two different sets of API credentials.

Corcentric itself operates the DMS web service that is the destination for every submission.

## 2.2 Why the problem exists

An electronic invoice submitted to a DMS must satisfy a strict schema: mandated fields, coded parties, ISO-standard currency codes, and internally consistent arithmetic. A PDF invoice satisfies none of that automatically. The gap between “the supplier’s invoice as printed” and “an accepted DMS submission” is exactly the gap SubmitStream fills.

The gap has three distinct components, and the system addresses each separately:

- Format — the document is unstructured. Solved by the extraction pipeline (Section 5.5).

- Identity — the parties named on the invoice must be resolved to coded master-data entities. Solved by customer and ship-to matching (Section 5.7).

- Compliance — the resulting record must satisfy DMS business rules before transmission. Solved by validation and human review (Sections 5.8 and 5.9).

## 2.3 Business drivers

| Driver | How the system addresses it |
| --- | --- |
| Reduce cost of supplier onboarding | Self-service administration; no code change required to add a supplier; automated extraction of customer master data from invoices. |
| Eliminate manual re-keying | Automated extraction of approximately 79 fields per invoice. |
| Protect submission quality | Confidence scoring, mandatory-field enforcement, validation rules, and a human review gate. |
| Accelerate supplier payment | Faster, more reliable submission shortens the invoice-to-payment cycle. |
| Satisfy enterprise assurance requirements | Immutable audit logging and configurable retention. |
| Extend reach beyond PDF-only suppliers | A connector architecture that accepts structured web-service data on equal terms with OCR. |

## 2.4 Goals and success measures

The following objectives are inferred from the system’s design priorities. They require business validation — no target values are stated anywhere in the codebase.

| Ref | Objective | Suggested measure | Confidence |
| --- | --- | --- | --- |
| OBJ-01 | Minimise human touch per invoice | Proportion of invoices reaching processed without reviewer edits | Inferred |
| OBJ-02 | Maximise straight-through submission | Proportion submitted automatically without manual triggering | Inferred |
| OBJ-03 | Maximise first-time DMS acceptance | Proportion of submissions returning Success on first attempt | Inferred |
| OBJ-04 | Minimise extraction cost | Proportion of invoices resolved at the free extraction tier | Confirmed (cost-tiering is explicit in code) |
| OBJ-05 | Reduce supplier onboarding lead time | Elapsed time from supplier agreement to first successful submission | Inferred |
| OBJ-06 | Maintain audit completeness | Proportion of access events captured in the audit log | Confirmed (audit log is explicit) |

# 3. Scope

## 3.1 In scope

The following capabilities are implemented and operational in the delivered code.

- Supplier master data, configuration, and lifecycle (activate, deactivate, delete)

- Customer and delivery-location (ship-to) master data

- Community master data and community-level integration credentials

- Invoice intake by email, portal upload, and PromoStandards web service pull

- AI-based document extraction with multi-provider fallback

- Confidence scoring and confidence-driven routing

- Customer and ship-to matching, including fuzzy matching and human confirmation

- Human review, correction, approval, and rejection of invoices

- Rules-based validation with error and warning severities

- Corcentric DMS XML generation, preview, dry-run, live submission, and retry

- Submission history with full request and response retention

- CSV export in the Corcentric column format, single and bulk

- User invitation, authentication, role assignment, and access control

- Terms-of-use acceptance gating

- System settings administration

- Access audit logging and an administrative activity log

- Configurable data retention policy definitions

## 3.2 Out of scope

The following are explicitly not provided by the system. Several are deliberate product decisions recorded in code comments.

| Area | Note |
| --- | --- |
| Purchase order validation | Explicitly excluded. A code comment records this as a product decision dated 17 April 2026: the system has no PO visibility by design. |
| Payment processing and remittance | The system submits invoices; it does not handle money movement. |
| Accounts-payable workflow and approvals | No approval routing, delegation, or multi-step sign-off exists. |
| Supplier self-registration | Suppliers are created by an administrator, never by self-service. |
| Multi-language and multi-currency presentation | Currency is validated against ISO 4217, but the interface is English-only and no currency conversion occurs. |
| Mobile applications | The portal is a responsive web application only. |
| Reporting and business intelligence | Only basic counts and a CSV export exist. No analytical reporting layer. |
| Three-way match | No goods-receipt or PO matching. |
| Voided-invoice handling | The PromoStandards service definition includes a voided-invoice operation; it is not implemented. |
| Bulk operations on the PromoStandards queue | Recorded in a code comment as explicitly out of scope for the current version. |

## 3.3 Assumptions

| Ref | Assumption | Impact if false |
| --- | --- | --- |
| ASM-01 | Suppliers can send or upload invoices as PDF, or expose a PromoStandards Invoice 1.0.0 service. | No intake path exists for other formats. |
| ASM-02 | Corcentric issues vendor, customer, and community codes out of band, before onboarding. | Submission cannot be configured. |
| ASM-03 | The Corcentric DMS web service is available and its contract is stable. | Submissions fail; no alternative channel exists. |
| ASM-04 | External AI extraction providers remain available under acceptable commercial terms. | Extraction quality or cost degrades materially. |
| ASM-05 | A human reviewer is available to clear the review queue. | Invoices flagged for review accumulate indefinitely; no escalation or SLA mechanism exists. |
| ASM-06 | Invoice volumes remain within a serverless-appropriate range. | The platform’s execution limits become binding. |
| ASM-07 | Suppliers and their customers accept that invoice content is processed by third-party AI services. | A material data-protection and contractual issue. |

## 3.4 Dependencies

| Dependency | Role | Business risk |
| --- | --- | --- |
| Cloudflare Workers | Application runtime for both API and portal | Single-vendor dependency for the entire application tier. |
| Cloudflare R2 | Storage for invoice PDFs and portal assets | Loss of stored source documents. |
| Cloudflare Email Routing | Inbound email intake | Loss of the primary intake channel. |
| Supabase (PostgreSQL) | Database, authentication, and access control | Single-vendor dependency for all data and identity. |
| Mistral AI | Extraction tiers 1 and 2 | Degraded extraction; falls back to a paid tier, increasing cost. |
| Anthropic | Extraction tier 3 | Loss of the last-resort extraction path. |
| Resend | Transactional and notification email | Suppliers stop receiving acknowledgements and error replies. |
| Corcentric DMS web service | Submission destination | Complete loss of the system’s business purpose. |
| Supplier PromoStandards endpoints | Structured intake | Loss of that channel for the affected supplier only. |

# 4. Stakeholders and User Roles

## 4.1 Role model

The system recognises three roles, held on the user profile record.

| Role | Description | Data visibility |
| --- | --- | --- |
| Administrator (admin) | Internal staff with full control over configuration, master data, users, and submissions. | All suppliers, all invoices. |
| Team member (team) | A legacy internal role. Intended to be scoped to specific assigned suppliers. | Assigned suppliers only — but see the note below. |
| Supplier user (supplier) | An external user belonging to one supplier. | Their own supplier’s invoices and, in principle, their own customers. |

Important note on the team role. A code comment records that the team tier “collapsed into admin during the rebuild”, and the portal’s shared role helper treats team as equivalent to admin for every interface permission check. However, the API layer still scopes team users to their assigned suppliers when returning data. The result is that a team user sees administrative navigation and controls but a restricted dataset. This inconsistency should be resolved by a business decision: either retire the role or restore its distinct behaviour.

## 4.2 Stakeholder register

| Stakeholder | Interest | Primary interaction |
| --- | --- | --- |
| Supplier accounts-receivable staff | Getting invoices accepted and paid quickly | Sends email or uploads to the portal; may review their own invoices |
| Corcentric operations staff | Submission quality and throughput | Reviews and approves invoices; manages the queue |
| Corcentric onboarding staff | Time to bring a supplier live | Configures suppliers, communities, customers, and users |
| Corcentric platform administrators | System health and access control | Administration console, activity log, settings |
| The buying customer | Receiving accurate invoices | Indirect — no system access |
| Compliance and audit functions | Evidence of controlled access and retention | Activity log; retention configuration |
| Finance | Cost of extraction and of the platform | Indirect — via the extraction tier mix |

## 4.3 Permission summary

| Capability | Administrator | Team | Supplier user |
| --- | --- | --- | --- |
| View invoice queue | All | Assigned suppliers | Own supplier |
| Review and edit invoice data | Yes | Yes | Yes (own) |
| Approve / reject invoice | Yes | Yes | Restricted |
| Submit to Corcentric DMS | Yes | Yes | No — the submission bar is administrator-only |
| Delete invoice | Yes | Yes | Yes, subject to server-side scope and business rules |
| Export CSV | Yes | Yes | Yes (own scope) |
| Manage suppliers | Yes | No | No |
| Manage customers and ship-tos | Yes | Yes | Own customers |
| Manage communities | Yes | No | No |
| Manage users and invitations | Yes | No | No |
| System settings | Yes | No | No |
| Activity log | Yes | No | No |
| PromoStandards administration | Yes | No | No |
| Submission history | Yes | Yes | Scope-limited |

Interface routes for supplier administration, the administration console, the activity log, settings, communities, teams, and PromoStandards are gated to administrators; a non-administrator navigating to them is silently redirected to the invoice queue.

# 5. Business Process Flows

This section describes the end-to-end journey of an invoice through the system. Section 8 restates the same behaviour as numbered, testable requirements.

## 5.1 Process overview

The overall flow has five stages:

- Intake — an invoice enters through one of three channels.

- Extraction and enrichment — the invoice is converted to the internal format and the parties are resolved to master data.

- Validation — business rules are applied and findings recorded.

- Review — a human corrects, approves, or rejects.

- Submission and tracking — the invoice is transmitted to Corcentric and the outcome is recorded.

All three intake channels converge on a single internal invoice record with an identical shape. This is a deliberate design decision recorded in code comments: the PromoStandards connector was built to hydrate the invoice record “with the same shape that OCR produces, so the downstream Corcentric serializer and review flow require no changes.” The business consequence is that adding a new intake channel does not require changes to review, validation, submission, or reporting.

## 5.2 Intake — Channel A: Email

Each supplier is assigned a unique email prefix at a system-controlled domain. The supplier emails invoices, as PDF attachments, to that address.

On arrival the system performs the following steps in order:

- Identify the supplier from the recipient prefix. If no active supplier matches, the system sends an explanatory reply to the sender, logs a rejection with reason unknown_supplier, and rejects the message at the mail gateway.

- Authorise the sender. Each supplier may hold a list of permitted sender domains and a list of permitted sender email addresses. If either list is populated, the sender must match at least one entry. A non-matching sender is logged with reason unauthorized_sender and rejected. If neither list is populated, all senders are accepted — this is a backwards-compatibility behaviour and represents an open control decision (see Section 15).

- Locate PDF attachments. Attachments are identified by MIME type or by a .pdf file extension, because some mail clients mislabel PDFs. If no PDF is found, the system replies to the sender explaining that no PDF was attached and logs reason no_pdf_attachment.

- Store and register. Each PDF is stored in object storage under a supplier-scoped, timestamped key, and an invoice record is created with status processing.

- Acknowledge. An acknowledgement email is sent to the sender confirming receipt.

- Extract, enrich, validate — as described in Sections 5.5 to 5.7.

Multiple attachments produce multiple invoices. Each PDF attached to a single email becomes its own invoice record.

## 5.3 Intake — Channel B: Portal upload

An authenticated user uploads a PDF through the portal. The upload component accepts drag-and-drop or file selection. Processing from that point is identical to the email channel, other than the ingestion source being recorded as upload and there being no sender-authorisation step (the user’s session provides identity).

A configurable daily upload limit applies, held in system settings and defaulting to 25 per day. Current usage against the limit is displayed to administrators.

## 5.4 Intake — Channel C: PromoStandards scheduled pull

For suppliers who expose a PromoStandards Invoice 1.0.0 web service, the system pulls invoices rather than receiving them.

A scheduled job sweeps every supplier with PromoStandards ingestion enabled whose polling interval has elapsed (default six hours, configurable per supplier). For each due supplier:

- Call the supplier’s endpoint requesting all invoices available since the last recorded watermark.

- De-duplicate against invoices already held for that supplier, matched on invoice number.

- Create an invoice record per new invoice, in the standard internal shape.

- Advance the watermark and write an audit record of the call — including operation, query parameters, HTTP status, duration, counts found and stored, any service messages returned, and the raw response body for diagnostics.

Administrators can also trigger a pull on demand for one supplier or for all suppliers, and can test connectivity to a supplier’s endpoint without ingesting anything.

The scheduled sweep is currently parked. A code comment records that the schedule was deliberately reduced to weekly because no supplier has PromoStandards ingestion enabled, and states the intended setting (every six hours) to restore when the first supplier goes live. This is an operational action item, not a defect.

## 5.5 Extraction

Extraction applies only to the two PDF channels. PromoStandards invoices arrive already structured and bypass this stage.

The system uses a three-tier cascade, escalating only when the previous tier produces a poor result. The cascade is explicitly cost-driven: tiers 1 and 2 use the same free-tier provider account; tier 3 is a paid service used only as a last resort.

| Tier | Provider type | When used | Cost posture |
| --- | --- | --- | --- |
| 1 | Dedicated document-OCR service | Always attempted first | Free tier |
| 2 | Vision language model | Tier 1 failed or scored low | Free tier (same account) |
| 3 | Premium vision language model | Tiers 1 and 2 both failed or scored low | Paid |

Tier 2 exists because it reads the document visually rather than parsing its text layer, so it succeeds on documents where text-layer OCR fails — legacy ERP output in particular.

Best-of-three selection. If the cascade reaches tier 3, the system scores all three available extractions and keeps the highest-scoring one, so a better early result is never discarded in favour of a worse later one.

Supplier-specific extraction hints. Each supplier may hold an extraction template — free-text guidance passed to the extraction provider to improve accuracy on that supplier’s particular layout. A system-wide default template can also be configured.

If all three tiers fail, the invoice is retained with a pending status and whatever partial data was obtained, so that a human can complete it manually rather than the document being lost.

## 5.6 Confidence scoring

Every extraction is scored 0–100 against a fixed weighted rubric, and the score is banded.

| Component | Weight | Basis |
| --- | --- | --- |
| Critical fields present | 40 points | Invoice number, invoice date, vendor name, invoice total — 10 points each |
| Important fields present | 30 points | PO number, vendor code, ship-to name, bill-to name, due date, currency — 5 points each |
| Date format compliance | up to 15 points | Each date field in YYYYMMDD form scores 3; a recognisable but non-compliant date scores 1 |
| Numeric field validity | up to 9 points | Invoice total, freight amount, discount amount — 3 each; a non-numeric value scores 1 |
| Line items present | 5 points | At least one line item, each carrying a description |
| Band | Score | Consequence |
| High | Above 80 | Invoice proceeds directly to processed — ready to submit |
| Medium | 50 to 80 inclusive | Invoice is accepted but set to pending — needs human review |
| Low | Below 50 | Cascade escalates to the next extraction tier |

The scorer also emits a human-readable list of issues — for example “Missing critical field: InvoiceNumber” — which the review screen uses to highlight the specific fields that need attention.

Date normalisation runs before scoring. ISO (2026-02-15) and US (02/15/2026) formats are converted to the required YYYYMMDD form automatically, so a correctly-read date in the wrong format is not penalised.

## 5.7 Customer and delivery-location resolution

The bill-to party on the invoice must be resolved to a coded customer record before submission. The system attempts this in two passes.

Pass 1 — exact code match. If the invoice carries the supplier’s own customer account code, the system looks it up in a supplier-specific code translation table. A hit is treated as certain (confidence 1.0) and linked automatically. This is the reliable path: once a supplier’s account code has been recorded, name variations no longer matter.

Pass 2 — fuzzy name match. Otherwise the invoice’s bill-to name is compared against the customer master using trigram similarity, after normalising both sides — lowercasing, stripping common legal suffixes such as “Inc” and “LLC”, removing punctuation, and collapsing whitespace. If the invoice’s bill-to postcode matches a candidate’s stored postcode, that candidate’s score receives a boost of 0.10 (capped at 1.0), because address agreement is strong evidence that a near-miss name is the same entity.

Outcome routing:

| Confidence | Outcome |
| --- | --- |
| 1.0 (exact code match) | Linked automatically |
| 0.85 or above | Linked automatically |
| Below 0.85 | Invoice flagged needs_customer_review; the reviewer is presented with up to five ranked “did you mean” candidates |

The 0.85 threshold is deliberately conservative; a code comment states the rationale as “better to ask the reviewer once than to create a silent wrong link.”

Creating master data from the invoice. When no acceptable match exists, the reviewer can create a new customer record directly from the invoice’s own bill-to block, pre-populated from the extracted data. A code comment describes the intent as “the invoice is the seed for the customer list.” Delivery locations (ship-tos) follow the same pattern, with a system-generated code assigned when the invoice does not carry one.

## 5.8 Validation

Validation runs automatically after extraction and enrichment, and its findings are stored on the invoice for the review screen to display. Each finding carries a severity of error, warning, or info, plus a code, a message, and the specific field it relates to.

Errors block submission. Warnings do not.

If validation produces any error-severity finding, the invoice’s status is forced to pending regardless of how confident the extraction was. A high-confidence extraction that is missing a Corcentric-mandatory field still goes to review.

The full rule catalogue is in Section 12.

## 5.9 Human review

Invoices requiring attention appear in the review queue. The reviewer opens a full-screen workspace with the source PDF on one side and the extracted data as an editable form on the other. The view can be toggled between PDF-only, split, and form-only, and the choice is remembered.

The reviewer can:

- Correct any extracted field, at header and line-item level. Fields are visually distinguished by confidence state so attention goes where it is needed.

- Review and resolve customer and ship-to matching through dedicated banners offering candidate selection or creation of a new record.

- Save changes.

- Re-run extraction on the document, with confirmation.

- Approve, moving the invoice to processed — ready to submit.

- Reject, which requires structured feedback explaining what is wrong; the feedback is retained in the invoice’s history.

- Delete the invoice, with confirmation. Deletion is subject to server-side scope and business-rule enforcement.

- Preview, dry-run, or submit to Corcentric (administrators only).

Mandatory-field enforcement is applied in the interface as well as server-side: the submission controls are unavailable while any Corcentric-mandatory header or line field is empty.

## 5.10 Submission to Corcentric

Submission converts the internal invoice record into the Corcentric DMS XML request, transmits it, and records the outcome.

Three submission modes:

| Mode | Behaviour |
| --- | --- |
| Preview | Generates and displays the XML without transmitting. |
| Dry run | Exercises the full path but is flagged as a test; a dry run never advances the invoice to submitted. |
| Live submission | Transmits to Corcentric and records the response. |

Configuration resolution. Before building the request, the system resolves the applicable configuration through a defined precedence chain: the supplier’s primary community pairing first, then legacy supplier-level values, then global fallbacks. This chain exists because credentials and party codes have migrated upward through the model over time and the older locations have not yet been retired.

Auto-submit. A supplier can be configured so that invoices are submitted automatically after successful extraction, without a person triggering it. Auto-submission requires that Corcentric ingestion is enabled for the supplier and that a vendor code, a customer code, a community code, and a resolvable set of credentials are all present. Automatically submitted records are distinguishable in the audit trail because they carry no triggering user.

Response interpretation. Corcentric returns a numeric status code, which the system maps to a submission outcome:

| Corcentric code | Meaning | Recorded status |
| --- | --- | --- |
| 2 | Accepted | success |
| 3 | Accepted with warnings | warning |
| 1 | Rejected on a business rule | denied |
| 0 | Invalid — malformed or invalid data | invalid |
| — | Network error, timeout, or parse failure on our side | failed |

An invoice is considered submitted when Corcentric returns Success or Success-with-warnings on a live (non-dry-run) submission. Warnings are treated as acceptance.

The request timeout is 30 seconds.

## 5.11 Submission tracking and retry

Every submission attempt — successful or not — is recorded with the full request XML, the full response XML, the Corcentric status code and response identifier, any messages returned, the attempt number, timestamps, the triggering user (or none, for auto-submissions), and whether it was a dry run.

Administrators see a submission history with a detail drawer showing the complete request and response, and can retry failed submissions. Retries increment the attempt number against the same invoice.

## 5.12 Export

Invoice data can be exported as CSV in the Corcentric column format — approximately 79 columns, one row per line item with header data repeated on every row. Export is available for a single invoice or in bulk. Bulk export applies to explicitly selected invoices, or, if none are selected, to every invoice currently matching the active filters.

## 5.13 Data lifecycle and retention

Retention periods are configurable as system settings, expressed in days. Setting a period to zero disables that cleanup.

| Data type | Default | Basis stated in code |
| --- | --- | --- |
| Invoices | 730 days (2 years) | Business retention |
| Audit log | 1,095 days (3 years) | Stated as a SOC 2 minimum |
| Raw extraction responses | 90 days | Diagnostic data |
| Stored PDFs | 730 days (2 years) | Business retention |
| Feedback history | 730 days (2 years) | Business retention |

Invoice expiry is a redaction, not a deletion: the invoice record persists but its extracted content is replaced with a redaction marker and its raw extraction response is cleared. Audit-log and feedback expiry are hard deletions.

Three significant gaps exist in the current implementation and are carried into Section 15: the invoice redaction routine appears to be non-functional because it writes a status value that the database does not permit; the raw-extraction-response and PDF-storage retention periods are configured but never acted upon by any code; and the stored Corcentric request and response XML — which contains complete invoice content including addresses — is subject to no retention rule at all.

# 6. Data Requirements

## 6.1 Core entities

| Entity | Business meaning | Key relationships |
| --- | --- | --- |
| Supplier | The vendor whose invoices are processed. Holds intake configuration, extraction hints, and integration settings. | Has many invoices, customers, users, and community memberships. |
| Customer | The bill-to party. Owned by a supplier. Holds billing address, contact details, and the Corcentric customer code. | Has many delivery locations and supplier-specific codes; referenced by invoices. |
| Customer supplier code | Translation between a supplier’s own account code for a customer and the customer master record. | Unique per supplier and code. |
| Delivery location (ship-to) | A delivery address beneath a bill-to customer. Includes an optional attention line. | Unique per customer and code; referenced by invoices. |
| Community | A Corcentric trading network or fleet programme. Holds the DMS API endpoint and credentials. | Has many suppliers. |
| Supplier–community pairing | The membership of a supplier in a community, carrying the vendor and customer codes Corcentric issued for that pairing. At most one pairing per supplier is primary. | Join between supplier and community. |
| Invoice | The central record. Holds the source document reference, extracted data, lifecycle status, confidence, validation findings, and links to customer and delivery location. | Belongs to a supplier; has many submissions, feedback entries, and processing-log entries; may reference an original invoice for corrections. |
| Corcentric submission | One attempt to transmit an invoice, with the full request and response. | Belongs to an invoice. |
| PromoStandards pull | One call to a supplier’s web service, with parameters, outcome, and diagnostics. | Belongs to a supplier; invoices reference the pull that created them. |
| User profile | A system user, their role, and their supplier scope. | Belongs to a supplier for supplier-role users. |
| Access audit log | An immutable record of who accessed or changed what, and from where. | References a user and, logically, a resource. |
| System setting | A key-value configuration entry. | Standalone. |
| Feedback history | Rejection feedback and correction notes against an invoice. | Belongs to an invoice. |
| Processing log | Technical events during ingestion and extraction. | Belongs to an invoice. |

## 6.2 Invoice data structure

Extracted invoice content is held as a structured document of approximately 79 fields, organised into ten blocks:

| Block | Contents |
| --- | --- |
| Header | Invoice number, invoice date, PO number, PO date, ship date, currency |
| Vendor | Name and full address |
| Remit-to | Name and address of the party to be paid |
| Bill-to | Name and address of the party billed |
| Ship-to | Name and address of the delivery location |
| Payment terms | Due date, net days, terms description, discount percentage, discount amount, discount due date |
| Line items | Line number, quantity, unit of measure, unit price, buyer part number, vendor part number, description |
| Totals | Invoice total, discountable amount, local/state/federal tax codes and amounts, tax-exempt code and amount, freight amount and description, miscellaneous charge code, amount and description |
| References | Bill of lading, packing slip, and two reference number and qualifier pairs |
| Placeholders | Ten reserved slots for future EDI extension |

Two structural characteristics have business consequences and should be validated:

- All values are held as text, including money and quantities. No numeric typing exists anywhere in the invoice payload. Arithmetic validation therefore parses text at the point of use. This is workable but means malformed numeric data is only detected where an explicit check exists.

- Dates are held in YYYYMMDD text form, which is the EDI convention. Normalisation runs on intake; anything not recognisable as a date is passed through unchanged and flagged by confidence scoring.

## 6.3 Invoice lifecycle

| Status | Displayed as | Meaning |
| --- | --- | --- |
| processing | OCR running | Extraction is in flight |
| pending | Needs review | Extraction complete but human attention required |
| processed | Ready to submit | Reviewed and approved; eligible for submission |
| submitted | Submitted | Accepted by Corcentric |
| rejected | Rejected | Returned to the supplier; will not be submitted |
| deleted | — | Soft-deleted |
| archived | — | Content redacted under the retention policy |

Typical progression: processing → processed → submitted, with pending inserted whenever confidence is medium or validation raises an error. Rejected invoices can be corrected and resubmitted, with the correction linked back to the original.

Note for validation: the portal’s status list and the database’s permitted values do not fully agree — the portal does not recognise deleted or archived, and the shared type library recognises neither submitted nor deleted nor archived. This is recorded in Section 15.

## 6.4 Data classification and protection

| Data class | Examples | Sensitivity |
| --- | --- | --- |
| Commercial transaction data | Invoice amounts, part numbers, terms | Commercially confidential between supplier and customer |
| Trading-partner identity | Customer names, billing and delivery addresses, contact names, emails, phone numbers | Contains personal data where contacts are named individuals |
| Integration credentials | DMS API usernames and passwords; PromoStandards authentication identifiers and passwords | Highest sensitivity |
| Access records | User identity, IP address, action, timestamp | Personal data under GDPR; retained three years |
| Source documents | Original invoice PDFs | As per commercial and identity data above |
| Diagnostic payloads | Raw extraction responses; raw web-service responses; submission request and response XML | Contain full copies of the above |

The diagnostic payload class deserves attention. Full invoice content is duplicated into at least four places — the invoice record, the raw extraction response, the stored PDF, and the submission request and response XML — and only the first two are covered by any retention rule. Any data-subject erasure request would need to reach all of them.

## 6.5 Data quality rules

| Rule | Enforcement |
| --- | --- |
| Customer codes are unique system-wide | Database constraint |
| A supplier’s code for a customer maps to exactly one customer | Database constraint |
| A delivery-location code is unique within its customer | Database constraint |
| Community codes are unique | Database constraint |
| A supplier has at most one primary community pairing | Database constraint |
| A PromoStandards invoice number is unique per supplier | Database constraint |
| Currency codes are valid ISO 4217 | Validation rule |
| Country codes are valid ISO 3166-1 alpha-2 | Validation rule |
| Audit records cannot be back-dated or future-dated | Database constraint |

Duplicate invoices are only prevented on the PromoStandards channel. A code comment records the reason: OCR-sourced invoices can legitimately duplicate during correction cycles. Duplicates on the email and upload channels are surfaced to the reviewer as a warning, not blocked. This is a deliberate decision but is not documented as a business rule anywhere, so it is stated here as BR-25 in Section 12.

# 7. Integration Requirements

## 7.1 Integration landscape

| Integration | Direction | Protocol | Trigger | Business purpose |
| --- | --- | --- | --- | --- |
| Corcentric DMS web service | Outbound | XML over HTTPS | Manual or automatic, per invoice | Submit the invoice electronically |
| Supplier PromoStandards service | Inbound | SOAP over HTTPS | Scheduled or on demand | Pull structured invoices |
| Inbound email gateway | Inbound | SMTP | Supplier-initiated | Receive invoice PDFs |
| Outbound transactional email | Outbound | HTTPS API | Event-driven | Acknowledgements, error replies, invitations, password resets |
| Extraction providers (three) | Outbound | HTTPS API | Per document | Convert PDF to structured data |
| Identity and database platform | Bidirectional | HTTPS | Continuous | Authentication, authorisation, persistence |
| Object storage | Bidirectional | Platform binding | Per document | Store invoice PDFs and portal assets |

## 7.2 Corcentric DMS submission

| Aspect | Detail |
| --- | --- |
| Endpoint | Configurable per community, with per-supplier and global fallbacks |
| Payload | Corcentric ProcessRequest XML, generated from the internal invoice record |
| Authentication | Username and password, resolved through the precedence chain in Section 5.10 |
| Timeout | 30 seconds |
| Source document | The original PDF can be embedded in the request as a base-64 encoded image |
| Party codes | Vendor code, customer code, and community code, held per supplier–community pairing |
| Field mapping | Configurable per supplier — a mapping document overrides system defaults for transaction type, currency, and individual field mappings |
| Response handling | Status code, response identifier, and message array parsed and stored |
| Audit | Full request and response XML retained against the submission record |
| Health | A connection test is available per supplier, and last-submission status is tracked |

## 7.3 PromoStandards invoice pull

| Aspect | Detail |
| --- | --- |
| Standard | PromoStandards Invoice service, version 1.0.0 |
| Endpoint | Per supplier |
| Authentication | An identifier assigned to us by the supplier, plus a password. The password is optional under the standard but required in practice. |
| Query strategy | “Available since” watermark — each pull requests only invoices published since the last successful pull |
| Frequency | Per supplier, default six hours |
| De-duplication | By supplier and invoice number, enforced by a database constraint |
| Diagnostics | Full call record with parameters, HTTP status, duration, counts, service messages, and raw response |
| Not implemented | The voided-invoice operation defined by the standard |

## 7.4 Email intake

| Aspect | Detail |
| --- | --- |
| Addressing | One unique prefix per supplier at a system-controlled domain |
| Routing | Catch-all rule at the mail gateway forwards all mail to the application |
| Attachment handling | PDFs identified by MIME type or file extension; one invoice created per PDF |
| Sender control | Optional allow-lists of sender domains and sender addresses per supplier |
| Automated replies | Unknown recipient; no PDF attached; receipt acknowledgement |
| Rejections | Recorded in the processing log with a structured reason |

## 7.5 Extraction providers

| Aspect | Detail |
| --- | --- |
| Provider count | Three tiers across two vendors |
| Interface | Structured-output request with a JSON schema describing the target invoice shape |
| Per-supplier tuning | A free-text extraction template passed as guidance |
| Failure handling | Each tier’s failure escalates to the next; total failure retains the invoice for manual completion |
| Known gap | No retry with backoff on transient provider errors. A repository note records this as outstanding work. |

# 8. Functional Requirements

Requirements are grouped by capability area. Priority reflects the requirement’s role in the delivered system: Must means the system cannot fulfil its purpose without it; Should means it materially supports the purpose; Could means it is convenience or optimisation.

## 8.1 Supplier management

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-01 | An administrator shall create a supplier with a name, a short code, and a unique email prefix, and may record a contact name and contact email. | Must | Confirmed |
| FR-02 | An administrator shall edit any supplier attribute after creation. | Must | Confirmed |
| FR-03 | An administrator shall deactivate and reactivate a supplier. An inactive supplier’s email prefix shall not accept invoices. | Must | Confirmed |
| FR-04 | An administrator shall delete a supplier. | Should | Confirmed |
| FR-05 | An administrator shall mark a supplier as being in test mode, so that invoices from that supplier are distinguishable from live traffic. | Should | Confirmed |
| FR-06 | An administrator shall configure per-supplier allow-lists of permitted sender email domains and permitted sender email addresses. | Should | Confirmed |
| FR-07 | An administrator shall record a supplier-specific extraction template to improve extraction accuracy for that supplier’s invoice layout. | Should | Confirmed |
| FR-08 | An administrator shall configure a supplier’s vendor code override and remit-to code, used during extraction post-processing. | Should | Confirmed |
| FR-09 | An administrator shall view and manage the portal users attached to a supplier. | Should | Confirmed |
| FR-10 | The system shall enforce that a supplier’s email prefix is unique. | Must | Inferred |

## 8.2 Community and integration configuration

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-11 | An administrator shall create, edit, and soft-delete communities, each with a unique code and a name. | Must | Confirmed |
| FR-12 | An administrator shall record the Corcentric DMS endpoint, username, and password against a community. | Must | Confirmed |
| FR-13 | An administrator shall associate a supplier with one or more communities, recording the vendor code and customer code Corcentric issued for that specific pairing. | Must | Confirmed |
| FR-14 | The system shall permit at most one primary community pairing per supplier, and shall use the primary pairing when resolving submission configuration. | Must | Confirmed |
| FR-15 | The system shall resolve integration credentials in the order: community, then supplier-level legacy values, then global fallback. | Must | Confirmed |
| FR-16 | An administrator shall enable or disable Corcentric submission per supplier. | Must | Confirmed |
| FR-17 | An administrator shall configure a supplier’s Corcentric field mapping, transaction type, and currency, overriding system defaults. | Should | Confirmed |
| FR-18 | An administrator shall test the Corcentric connection for a supplier without submitting an invoice. | Should | Confirmed |
| FR-19 | The system shall display a configuration warning on the review screen when a supplier’s Corcentric configuration is incomplete. | Should | Confirmed |

## 8.3 PromoStandards configuration and ingestion

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-20 | An administrator shall configure a supplier’s PromoStandards endpoint, service version, authentication identifier, and password. | Must | Confirmed |
| FR-21 | An administrator shall enable or disable PromoStandards ingestion per supplier and set a polling interval in hours, defaulting to six. | Must | Confirmed |
| FR-22 | The system shall automatically pull invoices from every enabled supplier whose polling interval has elapsed. | Must | Confirmed |
| FR-23 | The system shall request only invoices made available since the last successful pull for that supplier. | Must | Confirmed |
| FR-24 | The system shall not create a duplicate invoice where an invoice with the same number already exists for that supplier from this channel. | Must | Confirmed |
| FR-25 | An administrator shall trigger an immediate pull for a single supplier or for all enabled suppliers. | Should | Confirmed |
| FR-26 | An administrator shall test connectivity to a supplier’s PromoStandards endpoint without ingesting invoices. | Should | Confirmed |
| FR-27 | The system shall record every pull attempt with its parameters, outcome, timing, counts, service messages, and raw response. | Must | Confirmed |
| FR-28 | An administrator shall view per-supplier PromoStandards connection health and a queue of invoices from this channel, filterable by supplier and status. | Should | Confirmed |
| FR-29 | A failure pulling from one supplier shall not prevent the sweep from continuing to other suppliers. | Must | Confirmed |

## 8.4 Email intake

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-30 | The system shall accept invoices sent as PDF attachments to a supplier’s dedicated email address. | Must | Confirmed |
| FR-31 | The system shall identify the supplier from the recipient address prefix and reject mail addressed to an unknown or inactive prefix. | Must | Confirmed |
| FR-32 | Where a supplier has sender allow-lists configured, the system shall reject mail from a sender matching neither list. | Must | Confirmed |
| FR-33 | Where a supplier has no sender allow-list configured, the system shall accept mail from any sender. | Must | Confirmed — requires business validation |
| FR-34 | The system shall recognise PDF attachments by MIME type or by file extension. | Must | Confirmed |
| FR-35 | The system shall create one invoice per PDF attachment, so that a single email may produce several invoices. | Must | Confirmed |
| FR-36 | The system shall reply to the sender when the recipient address is unknown, and when no PDF attachment was found. | Should | Confirmed |
| FR-37 | The system shall send the sender an acknowledgement when an invoice is accepted for processing. | Should | Confirmed |
| FR-38 | The system shall record every rejection with a structured reason and the relevant context. | Must | Confirmed |
| FR-39 | The system shall store the original PDF under a supplier-scoped, timestamped storage key. | Must | Confirmed |

## 8.5 Portal upload

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-40 | An authenticated user shall upload a PDF invoice through the portal by drag-and-drop or file selection. | Must | Confirmed |
| FR-41 | Uploaded invoices shall follow the same extraction, enrichment, validation, and review path as emailed invoices. | Must | Confirmed |
| FR-42 | The system shall enforce a configurable daily upload limit, defaulting to 25. | Should | Confirmed |
| FR-43 | An administrator shall view current daily usage against the configured limit. | Could | Confirmed |
| FR-44 | The system shall record the ingestion channel on every invoice as email, upload, or PromoStandards. | Must | Confirmed |

## 8.6 Extraction

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-45 | The system shall extract structured invoice data from a PDF, covering approximately 79 fields across header, party, terms, line-item, totals, and reference blocks. | Must | Confirmed |
| FR-46 | The system shall attempt extraction through three tiers, escalating only when the previous tier fails or produces a low-confidence result. | Must | Confirmed |
| FR-47 | The system shall prefer lower-cost extraction tiers and use the paid tier only as a last resort. | Must | Confirmed |
| FR-48 | Where more than one tier produced a result, the system shall retain the highest-scoring result. | Must | Confirmed |
| FR-49 | The system shall pass any supplier-specific extraction template, or the system default template, to the extraction provider. | Should | Confirmed |
| FR-50 | The system shall normalise recognised date formats to the required YYYYMMDD form before scoring. | Must | Confirmed |
| FR-51 | The system shall calculate a 0–100 confidence score for every extraction using the weighted rubric in Section 5.6 and shall record the individual issues detected. | Must | Confirmed |
| FR-52 | The system shall route invoices scoring above 80 directly to ready to submit, invoices scoring 50 to 80 to needs review, and invoices scoring below 50 to the next extraction tier. | Must | Confirmed |
| FR-53 | Where all extraction tiers fail, the system shall retain the invoice with whatever data was obtained and mark it as needing review, rather than discarding it. | Must | Confirmed |
| FR-54 | The system shall retain each provider’s raw response for diagnostics. | Should | Confirmed |
| FR-55 | A reviewer shall be able to re-run extraction on an invoice, subject to confirmation. | Should | Confirmed |
| FR-56 | The system shall record the provider that produced the retained result. | Should | Confirmed |

## 8.7 Customer and delivery-location resolution

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-57 | The system shall attempt to resolve the invoice’s bill-to party to a customer record, first by exact supplier-specific code, then by fuzzy name similarity. | Must | Confirmed |
| FR-58 | Fuzzy matching shall normalise both names by lowercasing, removing common legal suffixes and punctuation, and collapsing whitespace. | Must | Confirmed |
| FR-59 | Where the invoice’s bill-to postcode matches a candidate’s stored postcode, the system shall increase that candidate’s score by 0.10, capped at 1.0. | Should | Confirmed |
| FR-60 | The system shall link the customer automatically at a confidence of 0.85 or above, and shall flag the invoice for customer review below that threshold. | Must | Confirmed |
| FR-61 | The system shall record the match confidence on the invoice. | Should | Confirmed |
| FR-62 | The review screen shall present up to five ranked candidate customers for a reviewer to choose from. | Should | Confirmed |
| FR-63 | A reviewer shall create a new customer record directly from the invoice’s bill-to block, pre-populated from the extracted data. | Should | Confirmed |
| FR-64 | The system shall apply an equivalent match-and-create flow for delivery locations. | Should | Confirmed |
| FR-65 | Where an invoice carries no delivery-location code, the system shall generate one. | Should | Confirmed |
| FR-66 | The system shall record a supplier’s own account code for a customer so that subsequent invoices match exactly rather than fuzzily. | Must | Confirmed |

## 8.8 Customer master data

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-67 | A user shall create, view, and edit customer records, subject to their role scope. | Must | Confirmed |
| FR-68 | A customer record shall carry a name, a unique code, the Corcentric customer code, a billing address, contact email and phone, an active flag, and notes. | Must | Confirmed |
| FR-69 | A user shall create, edit, and delete delivery locations beneath a customer, each with a code, name, address, optional attention line, active flag, and notes. | Must | Confirmed |
| FR-70 | A user shall create and delete supplier-specific code mappings against a customer. | Must | Confirmed |
| FR-71 | The system shall enforce uniqueness of customer codes system-wide, of delivery-location codes within a customer, and of supplier code mappings within a supplier. | Must | Confirmed |
| FR-72 | Customer records shall be owned by a supplier, and supplier users shall be able to manage their own supplier’s customers. | Must | Confirmed — but see Section 15, finding RSK-02 |

## 8.9 Validation

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-73 | The system shall validate every invoice after extraction and enrichment and shall store the findings against the invoice. | Must | Confirmed |
| FR-74 | Each finding shall carry a severity of error, warning, or info; a stable code; a human-readable message; and the field it relates to. | Must | Confirmed |
| FR-75 | The system shall force an invoice to needs review whenever any error-severity finding exists, irrespective of extraction confidence. | Must | Confirmed |
| FR-76 | The system shall prevent submission of an invoice carrying any error-severity finding. | Must | Confirmed |
| FR-77 | The system shall permit submission of an invoice carrying warning-severity findings only. | Must | Confirmed |
| FR-78 | The system shall validate that every Corcentric-mandatory header and line-item field is populated. | Must | Confirmed |
| FR-79 | The system shall validate currency against ISO 4217 and country codes against ISO 3166-1 alpha-2. | Must | Confirmed |
| FR-80 | The system shall check arithmetic consistency on structured-source invoices, to a tolerance of one cent, covering tax array totals, amount due, and line extended price. | Must | Confirmed |
| FR-81 | The system shall warn where an invoice number already exists for that supplier. | Should | Confirmed |
| FR-82 | The system shall recompute findings on every write to the invoice. | Must | Confirmed |
| FR-83 | The system shall not perform purchase-order validation. | Must | Confirmed (explicit product decision) |

## 8.10 Invoice review

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-84 | A reviewer shall open a full-screen workspace showing the source PDF alongside the extracted data as an editable form. | Must | Confirmed |
| FR-85 | The reviewer shall switch between PDF-only, split, and form-only layouts, and the choice shall persist between sessions. | Should | Confirmed |
| FR-86 | The form shall visually distinguish fields by confidence state, drawing attention to fields the extraction flagged. | Must | Confirmed |
| FR-87 | The reviewer shall edit any header field and any line-item field. | Must | Confirmed |
| FR-88 | The reviewer shall add and remove line items. | Should | Inferred |
| FR-89 | The reviewer shall save changes without changing the invoice’s status. | Must | Confirmed |
| FR-90 | The reviewer shall approve an invoice, moving it to ready to submit. | Must | Confirmed |
| FR-91 | The reviewer shall reject an invoice, and shall be required to supply feedback explaining the rejection. | Must | Confirmed |
| FR-92 | Rejection feedback shall be retained against the invoice and attributed to the user and date. | Must | Confirmed |
| FR-93 | The reviewer shall delete an invoice, subject to confirmation and to server-side scope and business-rule checks. | Should | Confirmed |
| FR-94 | The system shall present an extraction summary showing the provider used, the confidence achieved, and the issues detected. | Should | Confirmed |
| FR-95 | The system shall disable submission controls while any Corcentric-mandatory field is empty. | Must | Confirmed |
| FR-96 | The review screen shall be directly addressable by URL so that a specific invoice can be linked to. | Should | Confirmed |
| FR-97 | Modal dialogues shall not close on background click, to protect in-progress input. | Should | Confirmed (explicit design standard) |

## 8.11 Invoice queue

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-98 | A user shall view a list of invoices within their role scope. | Must | Confirmed |
| FR-99 | The queue shall present counts by lifecycle state as clickable summary cards: all, needs review, ready to submit, submitted, and rejected. | Should | Confirmed |
| FR-100 | A user shall filter the queue by status and search it by free text. | Must | Confirmed |
| FR-101 | The active filter shall be shown as a removable chip and shall be reflected in the URL. | Should | Confirmed |
| FR-102 | A user shall select individual invoices or all currently filtered invoices for bulk action. | Should | Confirmed |
| FR-103 | The queue shall indicate the count of error-severity validation findings on each row. | Should | Confirmed |
| FR-104 | Each row shall present a status-appropriate action verb — Review, Submit, View, or Fix. | Could | Confirmed |

## 8.12 Corcentric submission

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-105 | An administrator shall preview the generated Corcentric XML for an invoice without transmitting it. | Should | Confirmed |
| FR-106 | An administrator shall perform a dry-run submission, flagged as a test, which shall never advance the invoice to submitted. | Should | Confirmed |
| FR-107 | An administrator shall submit an invoice to Corcentric. | Must | Confirmed |
| FR-108 | The system shall resolve endpoint, credentials, and party codes through the defined precedence chain before submitting. | Must | Confirmed |
| FR-109 | The system shall embed the original PDF in the request where available. | Should | Confirmed |
| FR-110 | The system shall apply the supplier’s field mapping configuration where present, and system defaults otherwise. | Must | Confirmed |
| FR-111 | The system shall time out a submission after 30 seconds. | Must | Confirmed |
| FR-112 | The system shall interpret the Corcentric response code and record the corresponding outcome. | Must | Confirmed |
| FR-113 | The system shall advance an invoice to submitted only on a live submission returning Success or Success-with-warnings. | Must | Confirmed |
| FR-114 | The system shall automatically submit invoices for suppliers configured for auto-submission, provided all required configuration and credentials are present. | Should | Confirmed |
| FR-115 | The system shall distinguish automatically submitted invoices from manually submitted ones in the audit trail. | Should | Confirmed |
| FR-116 | The system shall record every submission attempt with the full request and response, status, messages, attempt number, timestamps, triggering user, and dry-run flag. | Must | Confirmed |
| FR-117 | An administrator shall retry a failed submission, incrementing the attempt number. | Should | Confirmed |
| FR-118 | An administrator shall view submission history and open a detail view showing the complete request and response. | Should | Confirmed |
| FR-119 | The system shall track each supplier’s last submission time, status, and error. | Should | Confirmed |

## 8.13 Export

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-120 | A user shall export a single invoice as CSV in the Corcentric column format. | Must | Confirmed |
| FR-121 | A user shall bulk-export invoices as CSV. | Should | Confirmed |
| FR-122 | Where no invoices are explicitly selected, bulk export shall apply to all invoices currently matching the active filters. | Should | Confirmed |
| FR-123 | CSV output shall produce one row per line item, repeating header data on every row. | Must | Confirmed |
| FR-124 | The system shall record every export in the access audit log. | Must | Confirmed |

## 8.14 User and access management

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-125 | An administrator shall invite a user by email, assigning a display name and a role, and optionally assigning suppliers. | Must | Confirmed |
| FR-126 | An administrator shall change a user’s role and display name. | Must | Confirmed |
| FR-127 | An administrator shall deactivate, reactivate, and delete a user. | Must | Confirmed |
| FR-128 | An administrator shall assign and unassign suppliers to a team user. | Must | Confirmed |
| FR-129 | An administrator shall resend an invitation and force a password reset for a user. | Should | Confirmed |
| FR-130 | Where an administrator forces a password reset, the user shall be redirected to set a new password on next sign-in and shall not be able to bypass it. | Must | Confirmed |
| FR-131 | A user shall sign in with an email address and password. | Must | Confirmed |
| FR-132 | A user shall alternatively sign in with a six-digit one-time code sent to their email address. | Must | Confirmed |
| FR-133 | A user shall request a password reset by email. | Must | Confirmed |
| FR-134 | An invited user shall accept the invitation using a six-digit code and set their own password. | Must | Confirmed |
| FR-135 | The system shall restrict administrative functions to administrators and shall redirect other users away from administrative routes. | Must | Confirmed |
| FR-136 | The system shall scope invoice and customer data by role: administrators see everything, team users see assigned suppliers, supplier users see their own supplier. | Must | Confirmed — but see Section 15, finding RSK-02 |

## 8.15 Terms of use

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-137 | The system shall block access to the portal for any authenticated user who has not accepted the current terms of use. | Must | Confirmed |
| FR-138 | The system shall record the date and time of a user’s acceptance. | Must | Confirmed |
| FR-139 | The terms of use shall be readable at a public address without signing in. | Should | Confirmed |

## 8.16 Administration console and settings

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-140 | An administrator shall view a console showing counts of suppliers, customers, communities, and invoices for the current month. | Should | Confirmed |
| FR-141 | The console shall display the health of each dependency, including the database, object storage, the extraction service, the email service, and the Corcentric DMS. | Should | Confirmed |
| FR-142 | The console shall provide shortcuts to the common administrative actions. | Could | Confirmed |
| FR-143 | An administrator shall configure the organisation name, default currency, default extraction template, daily upload limit, retention period, and notification recipients for extraction errors, submission failures, and a daily digest. | Should | Confirmed |
| FR-144 | Settings shall be saved per section, so that changing one group does not affect another. | Could | Confirmed |

## 8.17 Audit and activity

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-145 | The system shall record an audit entry for every invoice view, invoice list, PDF download, CSV export, and invoice update, capturing the user, action, resource, IP address, timestamp, and contextual metadata. | Must | Confirmed |
| FR-146 | Audit entries shall be immutable — no interface or database policy shall permit them to be altered or individually deleted. | Must | Confirmed |
| FR-147 | The system shall record an audit entry for an unauthenticated access attempt, with no user attributed. | Must | Confirmed |
| FR-148 | An administrator shall view the activity log, filter it by action type, actor, and date range, and expand any entry to see its full detail. | Should | Confirmed |
| FR-149 | The system shall reject audit entries dated more than one minute in the future. | Must | Confirmed |

## 8.18 Data retention

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| FR-150 | An administrator shall configure retention periods in days for invoices, audit logs, raw extraction responses, stored PDFs, and feedback history. | Must | Confirmed |
| FR-151 | Setting a retention period to zero shall disable that cleanup. | Must | Confirmed |
| FR-152 | Invoice expiry shall redact the invoice’s extracted content and clear its raw extraction response, retaining the record itself. | Must | Confirmed — currently non-functional; see Section 15, finding RSK-05 |
| FR-153 | Audit log and feedback expiry shall permanently delete the expired records. | Must | Confirmed |
| FR-154 | Retention processing shall be idempotent, so that repeated runs do not double-process a record. | Must | Confirmed |
| FR-155 | The system shall return a summary of each retention run, including counts by data type and the configuration applied. | Should | Confirmed |
| FR-156 | The system shall delete expired PDFs from object storage. | Must | Not implemented — gap |
| FR-157 | The system shall delete expired raw extraction responses. | Must | Not implemented — gap |
| FR-158 | The system shall apply a retention rule to stored submission request and response XML. | Must | Not implemented — gap |

# 9. User Experience Requirements

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| UX-01 | The portal shall be a single-page web application with consistent navigation across all screens. | Must | Confirmed |
| UX-02 | Navigation shall show only the destinations the signed-in user’s role permits. | Must | Confirmed |
| UX-03 | The interface shall carry consistent product branding, including a branded loading state. | Should | Confirmed |
| UX-04 | Every major screen shall be wrapped in error isolation, so that a failure in one area does not blank the whole application. | Must | Confirmed |
| UX-05 | The invoice review workspace shall present source document and data side by side, with the split adjustable by layout mode. | Must | Confirmed |
| UX-06 | Modal dialogues shall close only by explicit action — a close control or a cancel button — and never by clicking the background. | Should | Confirmed |
| UX-07 | Filter and selection state shall be reflected in the URL so that a view can be shared or bookmarked. | Should | Confirmed |
| UX-08 | Lists shall show a meaningful empty state distinguishing “nothing here” from “nothing matches your filters”. | Should | Confirmed |
| UX-09 | Long-running actions shall show progress and shall not permit duplicate submission while in flight. | Must | Confirmed |
| UX-10 | Destructive actions — delete, reject, re-run extraction — shall require explicit confirmation. | Must | Confirmed |
| UX-11 | Status shall be presented with consistent labels and colour treatment across every screen. | Should | Confirmed |
| UX-12 | Authentication screens shall offer both password and one-time-code sign-in, with the code path presented as the more reliable option for corporate email. | Should | Confirmed |

Note on UX-12. A code comment records the reason for the one-time-code path: corporate mail security systems pre-fetch links in emails, which consumes single-use invitation and magic-link tokens before the recipient can use them. This is a real operational constraint for enterprise supplier onboarding and should be retained in any redesign.

# 10. Reporting and Data Export Requirements

The system’s reporting capability is deliberately minimal. This is a notable scope characteristic rather than a defect, but it should be validated against business expectations.

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| RPT-01 | The system shall report counts of invoices by lifecycle state, scoped to the user’s role. | Must | Confirmed |
| RPT-02 | The system shall report the count of invoices received in the current month. | Should | Confirmed |
| RPT-03 | The system shall report today’s upload count against the configured daily limit. | Should | Confirmed |
| RPT-04 | The system shall report counts of suppliers, customers, and communities. | Should | Confirmed |
| RPT-05 | The system shall report per-supplier PromoStandards connection health and last pull outcome. | Should | Confirmed |
| RPT-06 | The system shall report per-supplier Corcentric last-submission status. | Should | Confirmed |
| RPT-07 | The system shall export invoice data as CSV in the Corcentric column format. | Must | Confirmed |
| RPT-08 | The system shall present the submission history as a filterable list with full request and response detail. | Should | Confirmed |
| RPT-09 | The system shall present the access audit log as a filterable list. | Should | Confirmed |

Not provided: trend analysis, throughput or cycle-time reporting, extraction accuracy reporting, cost-per-invoice reporting, supplier scorecards, exception ageing, or any scheduled report distribution. If any of these are business requirements, they represent new scope.

# 11. Non-Functional Requirements

These describe design intent visible in the code. No service levels are stated anywhere in the codebase, so the targets below are proposals for business agreement rather than observed commitments.

## 11.1 Security

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| NFR-01 | All users shall be authenticated before accessing any invoice or configuration data. | Must | Confirmed |
| NFR-02 | Access shall be authorised by role at both the interface and the service layer. | Must | Confirmed |
| NFR-03 | Data shall be isolated by tenant, so that one supplier cannot access another supplier’s data. | Must | Partially implemented — see RSK-02 |
| NFR-04 | Integration credentials shall be protected at rest to a standard appropriate to their sensitivity. | Must | Not met — see RSK-01 |
| NFR-05 | All external communication shall use HTTPS. | Must | Confirmed |
| NFR-06 | Cross-origin access shall be restricted to permitted origins. | Must | Confirmed |
| NFR-07 | Request payloads shall be validated against an allow-list of permitted fields before processing. | Must | Confirmed |
| NFR-08 | Passwords shall never be stored or transmitted by the application in recoverable form for user accounts. | Must | Confirmed (delegated to the identity platform) |
| NFR-09 | Administrative password resets shall force the user to set a new password before proceeding. | Must | Confirmed |
| NFR-10 | Email intake shall support sender allow-listing per supplier. | Should | Confirmed |

## 11.2 Compliance and privacy

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| NFR-11 | The system shall maintain an immutable log of access to invoice data, sufficient to evidence SOC 2 access controls. | Must | Confirmed |
| NFR-12 | Audit records shall be retained for at least three years by default. | Must | Confirmed |
| NFR-13 | The system shall support configurable retention periods to satisfy GDPR data-minimisation obligations. | Must | Confirmed |
| NFR-14 | The system shall be able to remove or redact personal data on expiry, across every location in which it is held. | Must | Not met — see RSK-05 and RSK-06 |
| NFR-15 | The system shall record the IP address of each access event. | Should | Confirmed — note this is itself personal data |
| NFR-16 | Users shall be required to accept the terms of use before using the system, and acceptance shall be recorded. | Must | Confirmed |
| NFR-17 | The organisation shall be able to evidence which third parties process invoice content. | Must | Inferred — see ASM-07 |

## 11.3 Performance and scalability

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| NFR-18 | The system shall run on a serverless platform that scales automatically with load. | Must | Confirmed |
| NFR-19 | Frequently queried data shall be indexed, including invoice lookups by channel, by review flag, and by validation state. | Must | Confirmed |
| NFR-20 | Customer name matching shall use an index that keeps matching cost sub-linear as the customer master grows. | Must | Confirmed |
| NFR-21 | Static portal assets shall be served with long-lived caching; dynamic content shall not be cached. | Should | Confirmed |
| NFR-22 | External calls shall be bounded by a timeout. | Must | Confirmed (30 seconds for Corcentric) |
| NFR-23 | Scheduled batch processing shall isolate failures so one failing supplier does not halt the batch. | Must | Confirmed |
| NFR-24 | The system shall operate within the execution limits of its serverless platform. | Must | Confirmed — a repository note records that the current plan’s rate limits caused problems during a demonstration |

## 11.4 Availability and resilience

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| NFR-25 | Extraction shall degrade gracefully through provider fallback rather than failing outright. | Must | Confirmed |
| NFR-26 | A document that cannot be extracted shall be retained for manual completion rather than discarded. | Must | Confirmed |
| NFR-27 | Integration failures shall be recorded with enough detail to diagnose and retry. | Must | Confirmed |
| NFR-28 | Failed submissions shall be retryable without re-ingesting the invoice. | Must | Confirmed |
| NFR-29 | Transient extraction-provider errors shall be retried with backoff. | Should | Not implemented — recorded as outstanding work in the repository |
| NFR-30 | Interface failures shall be contained so that one failing screen does not disable the application. | Must | Confirmed |

## 11.5 Maintainability and operability

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| NFR-31 | Intake channels shall be pluggable, so that a new connector requires no change to review, validation, submission, or export. | Must | Confirmed |
| NFR-32 | Supplier onboarding shall require configuration only, not code change. | Must | Confirmed |
| NFR-33 | The database schema shall be reproducible from source control. | Must | Not met — see RSK-03 |
| NFR-34 | Deployment shall be scripted and repeatable. | Must | Confirmed |
| NFR-35 | The system shall emit structured logs sufficient to trace an invoice end to end. | Should | Confirmed |
| NFR-36 | Shared type definitions shall remain consistent with the database schema. | Must | Not met — see RSK-07 |

# 12. Business Rules Catalogue

| Ref | Rule | Enforced where | Confidence |
| --- | --- | --- | --- |
| BR-01 | An invoice may only be accepted by email if the recipient prefix matches an active supplier. | Email intake | Confirmed |
| BR-02 | Where a supplier has sender allow-lists, the sender must match at least one entry. | Email intake | Confirmed |
| BR-03 | Where a supplier has no sender allow-lists, any sender is accepted. | Email intake | Confirmed — validate |
| BR-04 | An email with no PDF attachment produces no invoice. | Email intake | Confirmed |
| BR-05 | Each PDF attachment produces a separate invoice. | Email intake | Confirmed |
| BR-06 | Extraction confidence above 80 makes an invoice ready to submit without review. | Extraction | Confirmed |
| BR-07 | Extraction confidence from 50 to 80 inclusive requires human review. | Extraction | Confirmed |
| BR-08 | Extraction confidence below 50 triggers escalation to the next extraction tier. | Extraction | Confirmed |
| BR-09 | Where several extraction tiers produced results, the highest-scoring result is retained. | Extraction | Confirmed |
| BR-10 | Dates must be expressed as YYYYMMDD; recognised alternative formats are converted automatically. | Extraction | Confirmed |
| BR-11 | An exact supplier-specific customer code match is treated as certain and linked automatically. | Enrichment | Confirmed |
| BR-12 | A fuzzy name match of 0.85 or above is linked automatically. | Enrichment | Confirmed |
| BR-13 | A postcode match boosts the leading fuzzy candidate by 0.10, capped at 1.0. | Enrichment | Confirmed |
| BR-14 | A match below 0.85 flags the invoice for customer review. | Enrichment | Confirmed |
| BR-15 | Any error-severity validation finding forces the invoice to needs review, overriding extraction confidence. | Validation | Confirmed |
| BR-16 | An invoice with any error-severity finding cannot be submitted. | Validation | Confirmed |
| BR-17 | Warning-severity findings do not block submission. | Validation | Confirmed |
| BR-18 | Currency must be a valid ISO 4217 code. | Validation | Confirmed |
| BR-19 | Country codes, where present, must be valid ISO 3166-1 alpha-2. | Validation | Confirmed |
| BR-20 | An invoice must carry at least one line item. | Validation | Confirmed |
| BR-21 | Every Corcentric-mandatory header and line field must be populated before submission. | Validation and interface | Confirmed |
| BR-22 | Arithmetic checks are applied to a tolerance of one cent. | Validation | Confirmed |
| BR-23 | Tax array totals must equal the declared header tax amount. | Validation | Confirmed |
| BR-24 | Amount due must equal invoice amount less advance payment. | Validation | Confirmed |
| BR-25 | A duplicate invoice number for the same supplier is a warning on the email and upload channels, but is prevented outright on the PromoStandards channel. | Validation and database | Confirmed |
| BR-26 | Line extended price must equal unit price multiplied by quantity, less discount. | Validation | Confirmed |
| BR-27 | Purchase orders are not validated. | Product decision | Confirmed |
| BR-28 | Rejection requires the reviewer to supply feedback. | Review | Confirmed |
| BR-29 | Auto-submission requires Corcentric ingestion enabled plus a vendor code, a customer code, a community code, and resolvable credentials. | Submission | Confirmed |
| BR-30 | Submission configuration resolves community first, then supplier-level legacy values, then global fallback. | Submission | Confirmed |
| BR-31 | A dry-run submission never advances the invoice to submitted. | Submission | Confirmed |
| BR-32 | An invoice becomes submitted only on a live submission returning Success or Success-with-warnings. | Submission | Confirmed |
| BR-33 | Warnings from Corcentric are treated as acceptance. | Submission | Confirmed |
| BR-34 | A submission times out after 30 seconds and is recorded as failed. | Submission | Confirmed |
| BR-35 | Retries increment the attempt number against the same invoice. | Submission | Confirmed |
| BR-36 | A supplier may have at most one primary community pairing. | Configuration | Confirmed |
| BR-37 | Customer codes are unique system-wide. | Master data | Confirmed |
| BR-38 | A supplier’s code for a customer maps to exactly one customer. | Master data | Confirmed |
| BR-39 | A delivery-location code is unique within its customer. | Master data | Confirmed |
| BR-40 | Where an invoice carries no delivery-location code, one is generated. | Master data | Confirmed |
| BR-41 | No user may access the portal without accepting the current terms of use. | Access | Confirmed |
| BR-42 | A user subject to a forced password reset must set a new password before proceeding. | Access | Confirmed |
| BR-43 | Audit records cannot be modified or individually deleted. | Audit | Confirmed |
| BR-44 | Audit records may not be dated more than one minute in the future. | Audit | Confirmed |
| BR-45 | Expired invoices are redacted, not deleted; expired audit and feedback records are deleted. | Retention | Confirmed |
| BR-46 | A retention period of zero disables that cleanup. | Retention | Confirmed |
| BR-47 | Daily uploads are capped at a configurable limit, defaulting to 25. | Upload | Confirmed |
| BR-48 | A failure processing one supplier in a scheduled sweep does not stop the sweep. | Scheduling | Confirmed |
| BR-49 | A supplier is only polled when its configured interval has elapsed since the last poll. | Scheduling | Confirmed |
| BR-50 | Deleting a customer is prevented while any invoice references it. | Master data | Confirmed (database behaviour) |

# 13. Constraints

| Ref | Constraint | Implication |
| --- | --- | --- |
| CON-01 | The application runs entirely on a single cloud vendor’s serverless platform. | Platform limits are business limits. A repository note records that plan-level rate limits caused problems during a demonstration. |
| CON-02 | Database, authentication, and access control are all provided by a single external platform. | Concentrated vendor dependency across data and identity. |
| CON-03 | Invoice content is transmitted to third-party AI providers for extraction. | Contractual and data-protection implications for every supplier and customer whose data passes through. |
| CON-04 | The outbound integration contract is defined by Corcentric and is not under the project’s control. | Changes to the DMS contract force change here. |
| CON-05 | PromoStandards support is fixed at Invoice service version 1.0.0. | Suppliers on other versions cannot use this channel. |
| CON-06 | Extraction quality is bounded by the source document’s quality and the providers’ capability. | Some documents will always need manual completion. |
| CON-07 | The system has no purchase-order visibility. | Certain classes of invoice error cannot be detected automatically. |
| CON-08 | The database schema cannot currently be rebuilt from source control. | Environment provisioning and disaster recovery are manual and error-prone. |
| CON-09 | Integration credentials are stored unencrypted in database columns. | Database access is equivalent to credential access. |
| CON-10 | The product is English-language only, with no localisation framework. | International expansion requires new work. |
| CON-11 | Cloud account ownership was being migrated between organisations at the time of the snapshot. | Deployment configuration, DNS, storage, and email routing all require review post-migration. |

# 14. Transition and Operational Requirements

| Ref | Requirement | Priority | Confidence |
| --- | --- | --- | --- |
| OPS-01 | Onboarding a supplier shall require only configuration: create the supplier, assign an email prefix, associate a community, record the Corcentric codes, and invite users. | Must | Confirmed |
| OPS-02 | A supplier shall be able to operate in test mode before going live. | Should | Confirmed |
| OPS-03 | The scheduled PromoStandards sweep shall be returned to its intended frequency when the first supplier on that channel goes live. | Must | Confirmed — outstanding operational action |
| OPS-04 | Retention processing shall be invoked on a schedule. | Must | Not implemented — invocation is manual or external |
| OPS-05 | Notification recipients shall be configurable for extraction errors, submission failures, and a daily digest. | Should | Confirmed (configuration exists; delivery not verified) |
| OPS-06 | Deployment shall be performed by the documented script rather than ad-hoc commands. | Must | Confirmed |
| OPS-07 | The supplier-to-community model shall be consolidated onto the multi-community join, retiring the single-value relationship. | Must | Outstanding — recorded in the repository as a pending schema change |
| OPS-08 | Legacy configuration columns superseded by newer locations shall be retired once migration is complete. | Should | Outstanding — three deprecations in flight |

# 15. Gaps, Risks and Open Questions

This section is the most important output of the reverse-engineering exercise. Each item is either a control gap, a defect with business consequence, or a place where the code contradicts itself and a business decision is needed.

## 15.1 Risk register

| Ref | Finding | Business impact | Severity | Recommended action |
| --- | --- | --- | --- | --- |
| RSK-01 | Integration credentials for the Corcentric DMS and for supplier PromoStandards endpoints are stored as ordinary unencrypted text in database columns. The design note in the code frames this as a deliberate move away from platform secret storage in order to make credentials configurable through the interface. | Anyone with database read access holds live credentials for submitting invoices on behalf of every supplier. | High | Encrypt at rest or return to a managed secret store with an interface that writes to it. Treat as a prerequisite for further onboarding. |
| RSK-02 | Database access policies on customer, delivery-location, and supplier-code tables include a blanket “any authenticated user may read” rule. Later work added correctly scoped supplier rules but did not remove the blanket rule, and these policies combine permissively. | A supplier user can read every other supplier’s customer list, billing and delivery addresses, contact details, and Corcentric customer codes. This defeats the tenant isolation the product claims. | High | Remove the blanket read policies and verify tenant isolation by test. Assess whether historical exposure occurred. |
| RSK-03 | The core tables have no creation script in source control; only alterations are versioned. One migration records having been applied directly to the live database. | The environment cannot be rebuilt from source. Disaster recovery, environment parity, and onboarding of new engineers are all impaired. | High | Capture a schema baseline into source control and enforce a single migration path. |
| RSK-04 | The submission audit table’s access policies grant read, insert, and update to all roles without restriction, despite being named as service-only. The table holds the full request and response XML, which contains complete invoice content. | Potential unauthorised read of complete invoice data across all tenants. | High | Restrict to the service role and to administrators. |
| RSK-05 | The invoice retention routine writes a status value that the database’s own constraint does not permit. The constraint was rewritten by a later change without preserving that value. | The GDPR redaction path is likely non-functional. Expired invoice content is probably not being redacted. | High | Verify against production, correct the constraint or the routine, and confirm whether any retention run has in fact succeeded. |
| RSK-06 | Two of the five configured retention periods — raw extraction responses and stored PDFs — are recorded in settings but no code acts on them. Stored web-service responses and submission XML have no retention rule at all. | Personal and commercial data is retained indefinitely in at least four locations, contrary to the stated policy. A data-subject erasure request could not currently be satisfied. | High | Implement the missing cleanup, or amend the stated policy to match reality. |
| RSK-07 | Access policies that permit a supplier to update their own records do not constrain what the updated row may contain. | A supplier could reassign their own customer record to a different supplier, moving data between tenants. | High | Add value constraints to update policies. |
| RSK-08 | Two contradictory models of the supplier-to-community relationship are live simultaneously: a single-value relationship in the schema and a multi-value join used by the application. | Configuration can be set in two places and diverge. Onboarding staff have no single source of truth. | Medium | Complete the consolidation recorded as outstanding in the repository. |
| RSK-09 | The shared type definitions do not include several invoice statuses that the database permits and the application writes. | Development-time safety is reduced; certain states are effectively invisible to type checking. | Medium | Reconcile the type definitions with the database. |
| RSK-10 | Three separate “old and new columns coexist” transitions are half-complete. | Redundant configuration surface; higher risk of misconfiguration. | Medium | Schedule the retirements. |
| RSK-11 | The documented convention for writing access policies is not followed by any policy in the repository, and the helper functions it refers to are not defined anywhere in source control. | Either the policies in production differ from those in source control, or the convention is aspirational. Both are governance problems. | Medium | Reconcile production policies against source control. |
| RSK-12 | Where a supplier has no sender allow-list configured, any sender may submit invoices to that supplier’s address. | An unauthorised party who learns a supplier’s intake address can inject invoices. | Medium | Decide whether allow-listing should be mandatory; if so, enforce it at supplier creation. |
| RSK-13 | Transient extraction-provider failures are not retried. | Invoices are unnecessarily escalated to a paid tier, or unnecessarily sent to human review. Direct cost and effort impact. | Medium | Implement retry with backoff, as already recorded as outstanding work. |
| RSK-14 | Field-level validation rules exist in two places — the service layer and the review interface — and a code comment explicitly warns that they must be kept in step manually. | Divergence produces invoices the interface accepts but the service rejects, or vice versa. | Medium | Extract to a single shared definition. |
| RSK-15 | Request validation maintains three independent lists of permitted fields; a code comment warns that adding a field without updating every list causes a silent failure. | New configuration fields fail silently in production. | Medium | Consolidate the lists. |
| RSK-16 | All monetary and quantity values are held as text with no numeric typing. | Arithmetic errors are only caught where an explicit check exists. | Medium | Introduce typed handling for monetary values. |
| RSK-17 | The team role behaves as an administrator in the interface but is data-scoped at the service layer. | Users see controls for data they cannot act on, producing confusing failures. | Medium | Decide whether to retire the role or restore its intended behaviour. |
| RSK-18 | Duplicate invoices are only prevented on the PromoStandards channel; on the email and upload channels they are a warning only. | A supplier could be paid twice for the same invoice if a reviewer approves a duplicate. | Medium | Confirm this is intended; consider making duplicates an error unless the invoice is an explicit correction. |
| RSK-19 | The scheduled PromoStandards sweep is parked at weekly. | When the first supplier on this channel goes live, invoices will be pulled at most weekly until the schedule is restored. | Low | Include the schedule change in the go-live checklist. |
| RSK-20 | Retention processing has no scheduled invocation. | Retention only runs when someone remembers to run it. | Low | Schedule it. |
| RSK-21 | Two migration files share the same sequence number, and two independent migration numbering systems coexist with no shared ordering. | Migration order is ambiguous. | Low | Resolve as part of the baseline work under RSK-03. |
| RSK-22 | Certain address structures in the invoice data model omit a postcode field where comparable structures include one. | Postcode may be lost for those parties, weakening address-based matching. | Low | Confirm whether intentional. |
| RSK-23 | The submission audit table’s supplier reference has no supporting index. | Supplier-scoped queries and supplier deletion degrade as volume grows. | Low | Add the index. |
| RSK-24 | Cloud account ownership was mid-migration at the time of the snapshot, with several configuration items flagged as requiring update. | Deployment, DNS, storage, and email routing could break at cutover. | Low | Confirm the migration completed and all flagged items were updated. |

## 15.2 Open questions for the business

These cannot be answered from the code and require a decision or confirmation.

- Should sender allow-listing be mandatory for every supplier? (RSK-12)

- Should duplicate invoice numbers be blocked on the email and upload channels? The current warning-only behaviour was chosen to permit correction cycles. (RSK-18)

- Is the 0.85 automatic customer-matching threshold correct? A code comment invites tuning based on observed false positives. What is the acceptable rate of incorrect automatic links?

- Is the confidence banding correct? Should an invoice scoring 81 really bypass human review entirely?

- Should Corcentric warnings be treated as acceptance? The system currently marks such invoices as submitted with no follow-up.

- What is the retention policy of record? Five periods are configured; three are unenforced. Which is authoritative — the policy or the implementation?

- What is the position on third-party AI processing of invoice content? Have suppliers and their customers been informed, and is it covered contractually? (ASM-07)

- Should the team role be retired? (RSK-17)

- Are supplier users intended to be able to delete invoices? The interface exposes the control to them and defers to server-side rules that were not fully traceable.

- What service levels apply? No availability, throughput, or turnaround target exists anywhere in the system.

- What reporting does the business actually need? Current capability is counts and a CSV export.

- Is the connector roadmap funded? The architecture anticipates further structured-data connectors; a code comment names accounting and ERP systems as candidates.

## 15.3 Suggested prioritisation

| Priority | Items | Rationale |
| --- | --- | --- |
| Immediate | RSK-01, RSK-02, RSK-04, RSK-07 | Data-protection exposure affecting live tenants. |
| Before further onboarding | RSK-03, RSK-05, RSK-06, RSK-12 | Compliance commitments that are currently unmet, and environment reproducibility. |
| Next planning cycle | RSK-08 through RSK-18 | Correctness and maintainability; each carries a real but bounded operational cost. |
| Housekeeping | RSK-19 through RSK-24 | Low impact; fold into scheduled work. |

# 16. Glossary

| Term | Definition |
| --- | --- |
| Bill-to | The party invoiced and responsible for payment. Held as a customer master record. |
| Community | A Corcentric trading network or fleet programme. Corcentric issues party codes and API credentials at community level. |
| Confidence score | A 0–100 measure of extraction quality, calculated from field completeness, format compliance, and structural checks. |
| Corcentric DMS | The Dealer Management System web service that receives electronic invoice submissions. |
| Dry run | A submission that exercises the full path but is flagged as a test and never advances the invoice’s status. |
| EDI | Electronic Data Interchange — the family of standards for structured business documents. Used here to describe the internal invoice field set and CSV column format. |
| Extraction template | Free-text guidance held per supplier and passed to the extraction provider to improve accuracy on that supplier’s layout. |
| Ingestion source | The channel through which an invoice entered: email, upload, or PromoStandards. |
| Line item | A single billed line on an invoice: quantity, unit of measure, unit price, part numbers, and description. |
| OCR | Optical Character Recognition. Used here loosely for the whole extraction pipeline, including the AI vision models that are not strictly OCR. |
| PromoStandards | An industry standards body for the promotional products sector. Its Invoice service version 1.0.0 is the structured intake channel. |
| Remit-to | The party and address to which payment should be sent, which may differ from the vendor’s own address. |
| Ship-to / delivery location | A delivery address beneath a bill-to customer. |
| Straight-through processing | An invoice progressing from intake to accepted submission without human intervention. |
| Supplier | The vendor issuing the invoice; the tenant boundary for most data in the system. |
| Trigram similarity | A text-matching technique comparing overlapping three-character sequences, used for fuzzy customer-name matching. |
| Vendor code | The identifier Corcentric assigns to a supplier within a specific community. |
| Watermark | The timestamp of the last successful PromoStandards pull, used to request only newer invoices. |

# 17. Appendices

## Appendix A — Service interface inventory

The application exposes the following capability groups. Endpoint paths are omitted; this is a capability summary for scoping purposes.

| Group | Capabilities |
| --- | --- |
| Invoices | List, retrieve, update, delete, re-run extraction, upload, retrieve source PDF, export CSV (single and bulk), retrieve customer match candidates |
| Corcentric | Generate XML preview, submit, retry, list submissions |
| Suppliers | List, create, update, deactivate, reactivate, delete, list users, remove users, test connection |
| Customers | List, retrieve, create, update; manage supplier code mappings; manage delivery locations |
| Communities | List, retrieve, create, update, delete |
| Supplier–community pairings | List, create, update, delete |
| PromoStandards | Pull one supplier, pull all, test connection, list pull history, connection health |
| Team and users | List, invite, update, deactivate, reactivate, delete, assign and unassign suppliers, force password reset, resend invitation |
| Settings | Retrieve, update |
| Statistics | Invoice counts by status; daily upload usage |
| Session | Retrieve current user profile; record terms acceptance |
| Health | Service health check |

## Appendix B — Status reference

Invoice status

| Value | Display | Row action |
| --- | --- | --- |
| processing | OCR running | — |
| pending | Needs review | Review |
| processed | Ready to submit | Submit |
| submitted | Submitted | View |
| rejected | Rejected | Fix |
| deleted | (not displayed) | — |
| archived | (not displayed) | — |

Submission status

| Value | Meaning |
| --- | --- |
| pending | Queued, not yet sent |
| submitted | Sent, awaiting response |
| success | Accepted (Corcentric code 2) |
| warning | Accepted with warnings (Corcentric code 3) |
| denied | Rejected on a business rule (Corcentric code 1) |
| invalid | Malformed or invalid data (Corcentric code 0) |
| failed | Network, timeout, or parsing failure on our side |
| retry | Marked for retry after a transient failure |

Validation severities: error (blocks submission), warning (does not block), info.

Audit actions: invoice view, invoice list, PDF download, CSV export, invoice update.

## Appendix C — Validation rule reference

| Code | Severity | Rule |
| --- | --- | --- |
| MISSING_INVOICE_NUMBER | Error | Invoice number required |
| MISSING_INVOICE_DATE | Error | Invoice date required |
| MISSING_CURRENCY | Error | Currency required |
| NO_LINE_ITEMS | Error | At least one line item required |
| MISSING_HEADER_* | Error | One per missing Corcentric-mandatory header field |
| MISSING_LINE_* | Error | One per missing Corcentric-mandatory line field |
| CURRENCY_NOT_ISO4217 | Error | Currency must be a valid ISO 4217 code |
| COUNTRY_NOT_ISO3166 | Warning | Country must be a valid ISO 3166-1 alpha-2 code |
| TAX_ARRAY_SUM_MISMATCH | Warning | Tax lines must sum to the declared header tax amount |
| AMOUNT_DUE_MISMATCH | Warning | Amount due must equal invoice amount less advance payment |
| LINE_EXTENDED_PRICE_MISMATCH | Warning | Line extended price must equal unit price × quantity − discount |
| DUPLICATE_INVOICE_NUMBER | Warning | Invoice number already exists for this supplier |

Corcentric-mandatory header fields: invoice date, invoice number, currency; ship-to name, address line 1, city, state and postcode; vendor name, address line 1, city, state and postcode; remit-to name, address line 1, city, state and postcode; bill-to name, address line 1, city, state and postcode; due date, terms description, ship date, invoice total.

Corcentric-mandatory line fields: line number, quantity, unit of measure, unit price, buyer part number, vendor part number, description.

## Appendix D — Confidence-scoring rubric

| Component | Fields | Points |
| --- | --- | --- |
| Critical fields | Invoice number, invoice date, vendor name, invoice total | 10 each (40 total) |
| Important fields | PO number, vendor code, ship-to name, bill-to name, due date, currency | 5 each (30 total) |
| Date formats | Invoice date, PO date, ship date, due date, discount due date | 3 each when compliant; 1 for a recognisable but non-compliant date |
| Numeric validity | Invoice total, freight amount, discount amount | 3 each when numeric; 1 otherwise |
| Line items | At least one present, each with a description | 5 |

Score is the proportion of available points earned, expressed as a percentage. Bands: above 80 high; 50 to 80 medium; below 50 low.

## Appendix E — Coverage of the analysis

| Area | Files examined | Confidence in findings |
| --- | --- | --- |
| Application service layer | Routing, handlers, middleware, database queries | High |
| Extraction pipeline | Orchestrator, all three providers, scoring, post-processing | High |
| Email intake | Handler and automated replies | High |
| Corcentric integration | Client, mappers, serialiser, auto-submit, mapping configuration | High |
| PromoStandards integration | Client, puller, mapper, serialiser, service definitions | High |
| Validation | Validator and ISO reference data | High |
| Portal | All routes, pages, components, and state management | High |
| Data model | All migration files, shared type definitions | Medium — core table definitions are absent from source control |
| Access control | All policies present in migrations | Medium — policies for the core tables are absent from source control |
| Runtime behaviour | None available | Not assessed |

End of document.